Required Assignment 3.2: AI Implementation Roadmap

Name: Raja Shekar Bollam

Enterprise AI as augmented intelligence – AI brings speed and scale, while humans bring judgement, accountability and ethics.

Routine decisions can be automated; ambiguous or customer-critical decisions must stay human-in-the-loop.

Because AI shows patterns, not truth, it must be scaled only with explainability bias review, quality data, leadership support, and organizational readiness.

For this assignment in the context of AT&T Communications, I chose the below 2 managerial functions.

- AT&T Network Operations Management

- AT&T Customer Care & Service Management

Both are core to AT&T Connectivity Business and are exceptionally data-rich and both benefit from augmented intelligence – AI aiding human decision-making rather than replacing it.

Each function has the AI Maturity Model designed and proposed.

Managerial Function 1: AT&T Network Operations Management

Network Operations Management runs AT&T’s wireless and fiber network, generating large volumes of telemetry across faults, capacity, and field operations. This makes it a strong candidate for AI maturity because the decisions are recurring, data-rich, and operationally critical.

The goal is to shift from reactive firefighting to predictive, assisted network management.

Below is a high-level roadmap for AT&T Network Operations Management with timelines. Timelines are strictly vary depending on the resource’s availability and the depth of available AI Tools

| Stage | Primary Goal |  | Timeline | Exit Criteria |
| --- | --- | --- | --- | --- |
| Awareness |  | Build shared understanding, assess feasibility and risk, secure sponsorship | Months 0-3 | Prioritized use-case shortlist, named sponsor, risk register |
| Active |  | Prove value on a contained, measurable pilot | Months 3-9 | Pilot meets pre-agreed success criteria; positive go decision |
| Operational |  | Industrialize the pilot into a governed, scaled capability | Months 9-18 | Production capability live and scaling region by region |
| Transformational |  | Embed AI-first, self-optimizing network operations | Months 18+ | AI embedded in strategy, culture, and a funded innovation pipeline |

Awareness Stage (Months 0 – 3)”

Goal: build understanding and assess risk before committing capital

Resources: a part-time working group and a modest research budget

Stake Holders: Network Operators Center Leadership, network planning, field operations, vendor partners, HR, Learning & Training Team.

- Education and Training:

Build a common AI vocabulary, AI patterns and frameworks, so managers can evaluate AI proposals with confidence, not depend only on engineers.

Train network-operations managers on AI fundamentals, while preparing a hands-on NOC engineering cohort for early delivery.

- Industry Research

Anchor the roadmap in proven operator outcomes and no based on AI hype

Benchmark similar use cases, prioritize opportunities by value and feasibility, and assess the top two for execution readiness

- Stakeholder engagement

Secure executive sponsorship. Budget, and cross-functional ownership before scaling.

Bring Stake Holders into the roadmap early so the ownership and accountability is shared.

- Risk Assessment

Identify risks before commitment, especially data quality, available AI Tools and skills gaps.

Active Stage (Months 3-9)

Goal: prove value on a contained pilot with hard metrics.

Resources: a ring-fenced cross-functional team and dedicated cloud compute budget.

Stake holders: executives, Network Operator Center, engineering team (data science, ML Ops), vendor partnership if required.

- Pilot Projects

Begin with bounded AI use case with predictive maintenance for a defined cluster of cell sites. Measure outage reduction and mean time to repair (MTTR) against a baseline, then make a clear go/no-go decision.

- Resource Allocation

Create a engineering team with relevant domain knowledge, engineering experience, data science, network SME, and MLOps capability.

- Data Preparation & Technology Evaluation

Consolidate telemetry, clean the data, and label historical failure events for the selected sites. Build a repeatable ci/cd pipeline that can move from pilot to production without rework.

Assess AI tools using clear criteria, accuracy, explainability and cost. Compare build-versus-buy options and choose the one with the best operational fit.

- Performance Metrics

Evaluate the pilot with business outcomes, not model accuracy alone. Track outage reduction, mean time to repair (MTTR), false positives, and avoid cost expenditure traps.

Operation Stage (Months 6 – 18)

Goal: pilot to governed production with scaling capabilities.

Resources: platform engineering team, devsecops team, MLOps team, leadership team

Stakeholders: Network Operators Center, Platform Engineering Teams, IT Teams, risk & compliance teams, HR.

Process Integration
AI Solution and platform enhancements integration with the existing ecosystem. Creating relevant alerts, NOC workflows, ticketing, Statement of Process (SOPs) and runbooks.

Infrastructure Development
Create a production grade deployment (CI/CD) pipeline, with all monitoring, retraining, system integrations and all the relevant feature sets.

Skill Development
Upskill the NOC operators, integrators, Quality Team with relevant skills needed to operation the new software.

Governance and Compliance
Apply data governance, AI boundary governance, data protection, audit trails, performance metrics and reviews.

Scaling Up
Create relevant infrastructure both engineering, devsecops and ML ops to scale up the traffic, scope across multiple regions and infrastructure.

Transformational Stage (Months 12+)

Goal: AI first, self-optimizing network operations.

Resources: sustain platform budget for maintenance and innovation.

Stakeholders: executive leadership, engineering teams, strategy team, NOC

Strategic Alignment
Collaborating network AI directly to enterprise metrics for telemetry, general availability (GA), SLA, cost to serve, and customer experience.

Cultural Shift
Drive a cultural shift by showcasing the AI Excellence, outcomes and the improvements. Make AI predictions a trusted input in daily decisions and reinforce adoption through visible prevented-incident wins.

Ecosystem Engagement
Build AI capability with network vendors, industry forums, standardization ecosystems by shared standards, models, and partnerships.

Innovation Pipeline
Maintain continuous improvements (AI), automate retraining, performance tracking of models, process optimization. Maintain enough funding to hold the innovation efforts.

Managerial Function 2: AT&T Customer Care & Service Management